## Slide 1
  The Arctic SDI
  Status report from the TWG –
  2012-10-31
Fredrik Persäter
Chairman of TWG

## Slide 2
www.arctic-sdi.org
2
The Technical Working Group
Review of previous SC Meeting
  Reference data/Background map
  Metadata specification
  Next steps - Activities and responsibilities
  Preconditions for success
Status Report
  Status - decided Next steps
  Status - On going work
Involvement of user groups
  IPY Montreal 2012
  Arctic SDI – INTERACT/AbiskoGIS
Demonstrations
  Demo on VMAP data 1:1M
  Demo on WMS 1:1M from Russia
  Demo on WMS 1:250M from Norway
Discussion
Arctic SDI
Notes: 2

## Slide 3: The Technical Working Group (TWG)
3
3
Chair - Fredrik Persäter; National Land Survey of Sweden
Jean-Francois Bourgon; Centre for Topographic Information, Canada
Sylvain Vallières; Centre for Topographic Information, Canada
Trond Johannessen; Norwegian Mapping and Cadastre Authority
Frank Arntsen; Norwegian Mapping and Cadastre Authority
Douglas Nebert; US Geological Survey, USA
Esa Tianen; National Land Survey of Finland
Ari Öysti; National Land Survey of Finland
Eydis Lindal Finnbogadottir; National Land Survey of Iceland
Ásta Kristín Óladóttir; National Land Survey of Iceland
Alexander Rebry; Gosgiscentr, Russia
Andrew Flatman; National Survey and Cadastre, Denmark (Faroe Islands)
Karl Brix Singlersen; Asiaq, Greenland.

## Slide 4
www.arctic-sdi.org
4
Reference data/Background map
  Start with simple map at a small scale and few layers
  Strategy:
    WMS in 1:1M
    WMS 1:250K
  The result is not awaited to be homogenous
  Each country is responsible for setting up and hosting a WMS service according to the recommendations from the technical WG
  The WMS services will together form the Arctic SDI background map
Review of previous SC Meeting
Notes: 4

## Slide 5
www.arctic-sdi.org
5
b) Metadata specification
  First draft of metadata specification for the Arctic SDI
  TWG proposes to use GEMET as thesaurus which is also used within Inspire
Review of previous SC Meeting
Notes: 5

## Slide 6
www.arctic-sdi.org
6
c) Next steps - Activities and responsibilities
Review of previous SC Meeting
NR | ACTIVITY | RESPONSIBILITY (name) | FINALISED (y/m)
WG-1 | WIKI/Tool to share info Gather what's available within the group | Peter (CA) Fredrik (SE) | Feb 3
WG-2 | Set up WMS services according to agreements | Doug N (US) Denis (CA) Frank (NO) Fredrik (SE) Andrew (GL,DK) Esa (FI) Brandur (IS) ? (RU) | end of March for all but Finland. Finland May 1
Notes: 6

## Slide 7
www.arctic-sdi.org
7
c) Next steps - Activities and responsibilities
Review of previous SC Meeting
WG-3 | Bathymetric data, contact GEBCO and IBCAO | Owe&Martin | Feb 3
WG-4 | Validation Compare the existing validation rules (GeoNetwork) with our decided md fields | Andrew (DK) | Feb 10
WG-5 | Define layer names for decided layers | Peter (CA) | Feb 1
WG-6 | Cartography (draft spec) according to agreed layers (SLD) | Frank (NO) | Feb 10
WG-7 | Check if it's ok to use the decided layers openly in the SDI | Denis (CA) Rob (US) Frank (NO) Fredrik (SE) Esa (FI) Andrew (DK,GL) ? (RU) ? (IS) | No restrictions. Ok to use! No restrictions. Ok to use! Feb 3 Feb 10 No restrictions. Ok to use! (May 1) Feb 3 Owe&Martin Check! Feb 3 Owe&Martin Check! Feb 3
Notes: 7

## Slide 8
www.arctic-sdi.org
8
c) Next steps - Activities and responsibilities
Review of previous SC Meeting
WG-8 | Create use cases (CAFF,AMAP,EPPR) Owe&Martin arrange a meeting with EPPR to create a Use case about search & rescue | Owe&Martin | At the latest April
WG-9 | Landsat Image Mosaic – Arctic Each country check possibilities to contribute with work power for our part of the Arctic Funding? Carl will talk to Jim Devine Send out more info. | Carl (US) All contact point in each country. | March 15 March 10 Aug 30
Notes: 8

## Slide 9
www.arctic-sdi.org
9
d) Preconditions for success
  Support from the NMA’s executive
  Time for selected resources to work
  WG members must prioritize the work
  WG members have to attend meetings
  WG members must have the support of experts in their own organization. Advisory and practical work
Review of previous SC Meeting
Notes: 9

## Slide 10
www.arctic-sdi.org
10
a) Status - decided Next steps
Status Report
NR | ACTIVITY | FINALISED (y/m)
WG-1 | WIKI/Tool to share info Gather what's available within the group | Ok
WG-2 | Set up WMS services according to agreements | 1:1M WMS with VMAP-data up and running for entire arctic.
Notes: 10

## Slide 11
www.arctic-sdi.org
11
a) Status - decided Next steps
Status Report
WG-3 | Bathymetric data, contact GEBCO and IBCAO | Batymetric data from in 1:1M WMS
WG-4 | Validation Compare the existing validation rules (GeoNetwork) with our decided md fields | A comparison is done by Andrew and the rules seems to work
WG-5 | Define layer names for decided layers | Done for 1:1M scale
WG-6 | Cartography (draft spec) according to agreed layers (SLD) | Done for the first iteration
WG-7 | Check if it's ok to use the decided layers openly in the SDI | Still a little bit unclear from Denmark/Greenland (Denmark will release their data as free data by Jan 2013, but it is not cleared out for me if it includes Greenland and the Faroe Island)
Notes: 11

## Slide 12
www.arctic-sdi.org
12
a) Status - decided Next steps
Status Report
WG-8 | Create use cases (CAFF,AMAP,EPPR) Owe&Martin arrange a meeting with EPPR to create a Use case about search & rescue | We have started up a cooperation with INTERACT and AbiskoGIS. We need to work more with the users. Specially search & rescue has been pointed out as a High Priority area by both Russia and Canada.
WG-9 | Landsat Image Mosaic – Arctic Each country check possibilities to contribute with work power for our part of the Arctic Funding? Carl will talk to Jim Devine Send out more info. | We use Blue Marble in 1:1M WMS Unclear if we can get a Mosaic with better resolution. Has Douglas any comments on this?
Notes: 12

## Slide 13
b) Status - On going work
Status Report
Services
Services
Services
Services
Services
Services
Services
Finland
Norway
Russia
Iceland
Sweden
Denmark
Greenland
Canada
USA
National Mapping Organisations
Other Data Providers
Geoportal and Applications
GeoRights Management
GeoRM
Service
Service
Services
Thematic Data
Service layers
Services
National reference data
Service layers based on open standards
Transport Layer (Internet)
20120209

## Slide 14
www.arctic-sdi.org
14
b) Status - On going work
Status Report
Web Map Services - Reference data
  Scale: 1:250 000
  Area: The Arctic Largest common denominator according to definitions by CAFF and AMAP
  Projection: North Pole Azimuthal Lambert Equal Area EPSG 3571-3576
Notes: 14

## Slide 15
www.arctic-sdi.org
15
b) Status - On going work
Status Report
Data model/Cartography 1:250 000
GIT Barents SLD
Russian Proposal
ERM – data model
Notes: 15

## Slide 16
www.arctic-sdi.org
16
b) Status - On going work
Status Report
Data model/Cartography 1:250 000
ExM
ERM
EBM
EGM
INSPIRE
ASDI data model
Subset
Notes: 16

## Slide 17
www.arctic-sdi.org
17
b) Status - On going work
Status Report
Data model/Cartography 1:250 000
Notes: 17

## Slide 18
www.arctic-sdi.org
18
a) Meetings IPY Montreal 2012
AMAP – Simon Wilson
  The decreasing permafrost impacts on the Inuits
INTERACT – Prof. Terry Callaghan
  Abisko GIS
Involvement of user groups
Notes: 18

## Slide 19
www.arctic-sdi.org
19
a) Meetings IPY Montreal 2012
AMAP - The decreasing permafrost impacts on the Inuits
Good use case – Highlights the Inuits
Would be great with a use case connected to one of the AC WG
Challenges:
AMAP has no central data store
Data and maps are gathered when creating their reports
Possible to work different in the future?
Involvement of user groups
Notes: 19

## Slide 20
www.arctic-sdi.org
20
b) Arctic SDI – INTERACT/AbiskoGIS
Presentation of Abisko GIS by Tomas Thierfelder and Mohsen Bashang (Abisko, May 31)
Common project established
  Master project – Swedish University of Agricultural Sciences in Uppsala
  Arctic SDI – Mentor, Supervisor
Involvement of user groups
Notes: SLU - Swedish University of Agricultural Sciences in Uppsala
20

## Slide 21
www.arctic-sdi.org
21
b) Arctic SDI – INTERACT/AbiskoGIS
Abisko GIS data is important for the entire Arctic region
Arctic SDI would like to expand the use of information stored in Abisko GIS
  A Discovery Service interface will be added to Abisko GIS
  Potential conflicts between metadata in the to projects will be inventoried and eliminated
  Keywords in metadata will be reviewed
Involvement of user groups
Notes: 21

## Slide 22
www.arctic-sdi.org
22
Demo on VMAP data 1:1M
Demo on WMS 1:1M from Russia
Demo on WMS 1:250M from Norway
Demonstrations
Notes: 22

## Slide 23
www.arctic-sdi.org
23
Time schedule
Arctic SDI – what’s left?
Resources
Organisation for hosting Arctic SDI
Involvement of user groups
More… ?
Discussion
Notes: 23

## Slide 24
www.arctic-sdi.org
24
a) Time schedule
  End of project - February 2013!!?
  We are still discussing how to work!
Discussion
Notes: 24

## Slide 25
www.arctic-sdi.org
25
b) Arctic SDI – what’s left?
Discussion
Notes: 25

## Slide 26
www.arctic-sdi.org
26
c) Resources
Support from the NMA’s executive
  We still need resources!
  We need time for the resources to work!
  We need to meet!
Discussion
Notes: 26

## Slide 27
www.arctic-sdi.org
27
d) Organisation for hosting Arctic SDI
Who will be responsible for the hosting?
  We need a physical server
  We need central services
    Cascading service (collect all WMS’ies into one)
    Store the central map cache
  We need the organisation!
Discussion
Notes: 27

## Slide 28
www.arctic-sdi.org
28
e) Involvement of user groups
  General comments!
Discussion
Notes: 28