Arctic SDI

WMS Working Group

Activity Plan

- Update specification for the national Web Map Services (WMS)

  - Make adjustments according to inputs from NMAs

  - Make adjustment according to the ELF specification

- Create specifications for the overview WMS spanning 1:500K ~ 1:100M

  - Base scales 1:1M, 1:10M and 1:50M

  - Create 1:1M spec in a simplified version, until work on national 1:1M services can be started

  - Define data sources

  - Define map themes / layers

  - Define scale levels

- Create specification for the cascading WMS

  - Decide on cascading strategy

- Create specification for the Map Cache including the Map Cache service (WMTS)

  - Decide on tiling scheme / number of cached levels and corresponding scales

  - Define strategy for map cache tile generating and updating

- Set up the overview WMS

  - Create data repository / database

  - Download external data

  - Pre-process and store data

  - Review cartography at different scales

- Set up the cascading WMS

  - Assemble national Web Map Services and overview services

- Set up the Map Cache service (WMTS)

  - Performance testing

- Specification and service maintenance

  - Make adjustments according to inputs from NMAs

  - Make adjustments according to inputs from user groups

- Prepare for the next phase / version

  - Add new services, data and improved functionality

Estimated time schedule

| Milestone | Activity | Date |
| --- | --- | --- |
| Overview map spec | - Specification covering 1:500K ~ 1:100M - Base scales 1:1M, 1:10M and 1:50M | May 23rd |
| WMS setup | - Overview WMS (1:500K – 1:100M) - Cascading WMS (1:250K) - Map cache service (WMTS) - Service availability for the Geoportal Group | May 26th May 30th |
| Internal testing and updating | - Specifications updates - Service updates - Bug fixes | May 30th - June 10th |
| Release version 0.9 | - Available at the INSPIRE conference, Ålborg | June 16th |
| Adjustments based on internal and external feedback | - Specifications updates - Service updates - Bug fixes | June 16th - August 21st |
| Release version 1.0 | - Cached service fully available | August 22nd |
| Work on next release | - Improvements and additions | August 22nd – TBD |
| Release version 1.0 |  | TBD |