November 2014

**Technical Working Group Status Report to the Arctic SDI Board**

This is an update on activitiesfor the Arctic SDI Board Meeting 20-21 November 2014, Reykjavik Iceland:

* *The Technical Working Group* (lead Sweden, support USA, Canada, Denmark, Iceland, Norway, Sweden, Finland and Russia) was established in September 2011
* Terms of References and Activity Plans have been produced
* Status of Activity Plan – 2014/2015

|  |  |  |
| --- | --- | --- |
|  | **Activity** | **Date** |
| Pre-release actions | * Ready to use Central servers
* Adjusted 1:1M WMS
* Adjusted cascading WMS
* Metadata Catalogue
 | FinalizedFinalizedFinalizedRunning but still not in the Cloud platform |
| Release version 0.9 | * Geoportal installation
 | Finalized |
| Adjustments & Documentation  | * Metadata Catalogue
* 1:1M and cascading WMS
* Geoportal
 | FinalizedFinalizedFinalized |
| Release 1.0 | * First operational version of the Arctic SDI website and Geoportal
 | Finalized but without 1:250K data from Russia |
| User data & applications | * CAFF data
* EPPR – ERMA?
* AMAP – Grid Arendal?
 | On goingActivity – 2015Activity – 2015 |
| Release 1.1 | * 2nd phase functionality & data
* Placename service (pilot)
 | Activity – 2015 |