November 2014

**Technical Working Group Status Report to the Arctic SDI Board**

This is an update on activitiesfor the Arctic SDI Board Meeting 20-21 November 2014, Reykjavik Iceland:

* *The Technical Working Group* (lead Sweden, support USA, Canada, Denmark, Iceland, Norway, Sweden, Finland and Russia) was established in September 2011
* Terms of References and Activity Plans have been produced
* Status of Activity Plan – 2014/2015

|  |  |  |
| --- | --- | --- |
|  | **Activity** | **Date** |
| Pre-release actions | * Ready to use Central servers * Adjusted 1:1M WMS * Adjusted cascading WMS * Metadata Catalogue | Finalized  Finalized  Finalized  Running but still not in the Cloud platform |
| Release version 0.9 | * Geoportal installation | Finalized |
| Adjustments & Documentation | * Metadata Catalogue * 1:1M and cascading WMS * Geoportal | Finalized  Finalized  Finalized |
| Release 1.0 | * First operational version of the Arctic SDI website and Geoportal | Finalized but without 1:250K data from Russia |
| User data & applications | * CAFF data * EPPR – ERMA? * AMAP – Grid Arendal? | On going  Activity – 2015  Activity – 2015 |
| Release 1.1 | * 2nd phase functionality & data * Placename service (pilot) | Activity – 2015 |